## Slide 1: SOFTWARE ENGINEERING Agile Methodology
George Dimitrakopoulos
dimitrakopoulos@ionio.gr
Department of Informatics
Ionian University

## Slide 2
Learning objectives
Explain
The difference Agile–Scrum and the logic of empirical development.
Recognize
Accountabilities, events, artifacts and commitments of Scrum.
Apply
Sprint Goal, backlog, Definition of Done and inspect–adapt cycle.
Software Technology • Ionian University
03

## Slide 3
When did you learn a piece of information too late?
Remember a project where feedback came after a lot of work.
What did we assume?
What did we learn late?
How would we reduce the cost of learning?
Software Technology • Ionian University
04

## Slide 4
Why Agile? The problem of uncertainty
PRINCIPLE
Cases
We do not fully know either the problem or the best solution.
CYCLE
Small experiment
We deliver a small portion of value and collect real data.
LEARNING
Adjustment
We change product and design based on what we learn.
Agile = risk management through short learning cycles.
Software Technology • Ionian University
05

## Slide 5
The 4 values ​​of the Agile Manifesto
People & interactions
from processes and tools
Operating software
from extensive documentation
Collaboration with the client
from contract negotiation
Response to change
by following a plan
The right side has value; we just give more value to the left.
Software Technology • Ionian University
06

## Slide 6
Principles
VALUE
Frequent value
Timely and continuous delivery of operating software.
CHANGE
We embrace change
Even late, when they improve the result.
PEOPLE
Collaboration & trust
Daily collaboration, self-management, sustainable pace.
QUALITY
Quality & simplicity
Technical excellence, good design, regular reflective improvement.
Software Technology • Ionian University
07

## Slide 7
Types of Methodology Agile
Software Technology • Ionian University
08
Scrum
Extreme Programming (XP)
Crystal
Lean
Kanban
Feature Driven Development
Dynamic Systems Development Method
Adaptive Software Development

## Slide 8
Agile ≠ Scrum
MINDSET
Agile
Values ​​and principles for adaptive development.
It does not define specific roles or events.
It can be implemented with different approaches.
FRAMEWORK
Scrum
Lightweight framework for complex problems.
Defines team, events, artifacts and commitments.
It is based on empiricism and lean thinking.
Scrum is a way of working flexibly — not synonymous with Agile.
Software Technology • Ionian University
09

## Slide 9
Scrum Summary
Product
Backlog
Sprint
Planning
SPRINT
DailyStand-up
Build & test
Increment
+ feedback
Review: product inspection • Retrospective: improvement of working methods
Each Sprint is a complete value creation cycle lasting up to 1 month.
Software Technology • Ionian University
10

## Slide 10
Scrum Summary
Software Technology • Ionian University
08
Daily stand-up

## Slide 11
The 5 values ​​of Scrum
Commitment
In goals and quality.
Focus
In Sprint work and Sprint Goal.
Openness
For work, progress and problems.
Respect
For skills and independence.
Courage
To do the right thing and face difficult issues.
Software Technology • Ionian University
11

## Slide 12
Scrum Team: one team, three accountabilities
Product Owner
Maximizes the Value and effectively manages the ProductBacklog.
Scrum Master
It helps the understanding of Scrum and the effectiveness of the group.
Developers
They create a usable one Increment every Sprint.
Small, cross-functional, self-managed team — no subgroups or hierarchies.
Software Technology • Ionian University
12

## Slide 13
Product Owner: value decisions
DEFINES
Product Goal
Clear direction for the intended future of the product.
WE CLASSIFY
Product Backlog
Clear items, visible order, trade-off decisions.
REPRESENTS
Value & stakeholders
He listens to many, but accountability does not become a committee.
The Product Owner can delegate work — not accountability.
Software Technology • Ionian University
13

## Slide 14
Scrum Master: serves the system
TEAM
Coaching
Self-management, interoperability, focus on high-value Increment.
PO
Facility
Product Goal, backlog management, stakeholder collaboration.
ORG
Change of organization
Removing obstacles and adopting empirical work.
He is not a project manager, secretary, or meeting "police".
Software Technology • Ionian University
14

## Slide 15
Developers: property of tradition
PLAN
They are planning
They create a Sprint Backlog and adjust the plan daily.
QUALITY
Quality
They adhere to the Definition of Done.
GOAL
Sprint Goal
They maintain a common focus, not individual silos.
ACCOUNT
They are accountable.
To each other as professionals.
Software Technology • Ionian University
15

## Slide 16
Artifacts and commitments
PRODUCT BACKLOG
Product Goal
The long-term target outcome that gives direction.
SPRINT BACKLOG
Sprint Goal
The only Sprint goal that allows flexibility in how.
INCREMENT
Definition of Done
Common, formal description of the required quality.
Commitments enhance transparency, focus, and progress measurement.
Software Technology • Ionian University
16

## Slide 17
Product Backlog: live options map
1 Guest checkout — value 9 — size 5
2 Save cart — value 7 — size 3
3 Recommended products — value 5 — size 8
4 Dark mode — value 2 — size 3
Continuous development
It emerges from learning.
The items become clearer closer to implementation.
The series expresses choices of value and risk.
Software Technology • Ionian University
17

## Slide 18
Sprint Goal: the “why” of Sprint
"Visitors can complete a purchase without creating an account."
Shared focus
Not a list of unrelated tasks.
Stable because
The scope can be negotiated without jeopardizing the goal.
Observable result
In Review we evaluate results, not just output.
Software Technology • Ionian University
18

## Slide 19
Increment & Definition of Done (DoD)
INCREMENT
Actionable step towards the Product Goal
Integrated with previous increments.
Verified.
It can be delivered before the Sprint Review.
DEFINITION OF DONE
Common quality threshold
Code review completed.
Tests pass.
Security checks clear.
Documentation updated.
If an item does not meet the DoD, it is not part of the Increment.
Software Technology • Ionian University
19

## Slide 20
The 5 events and their purpose
CONTAINER
Sprint
Steady pace and full learning cycle.
WHY / WHAT / HOW
Planning
It defines value, goal and initial plan.
ADAPT PLAN
Daily Stand-up
Review progress towards Sprint Goal.
ADAPT PRODUCT
Review
Result, feedback, next options.
ADAPT SYSTEM
Retrospective
Improving quality and efficiency.
Software Technology • Ionian University
20

## Slide 21
Sprint Planning: why, what, how
WHY
Why is it valuable?
The Product Owner proposes how the Sprint adds value. The team formulates a Sprint Goal.
WHAT
What can be done?
Developers select items through capacity discussion and Definition of Done.
HOW
How will it be done?
Developers plan as much as needed to get the work started.
Output: Sprint Goal + selected items + plan = Sprint Backlog.
Software Technology • Ionian University
21

## Slide 22
DailyStand-up: 15 minutes of adjustment
The right question
“Based on what we know now, what is the best plan to achieve the Sprint Goal?”
NO STATUS MEETING
For Developers
Same time and place.
Any structure helps.
Obstacles are not all solved within 15 minutes.
The Daily Scrum produces a decision and a new plan — not a report to a boss.
Software Technology • Ionian University
22

## Slide 23
Sprint Review ≠ demo
INSPECT
What changed?
The result is presented and progress towards the Product Goal is examined.
DIALOGUE
What did we learn?
Scrum Team and stakeholders discuss usage, market, technology and limitations.
ADAPT
What's next?
The Product Backlog adapts to new opportunities and decisions.
Review success = better product decisions, not more applause.
Software Technology • Ionian University
23

## Slide 24
Sprint Retrospective: system improvement
DATA
What happened?
People, interactions, processes, tools and Definition of Done.
INSIGHT
Why did it happen?
We look for patterns and causes, not culprits.
ACTION
What are we changing?
A specific, high-impact improvement, integrated immediately.
Small change + next experiment + observation of result.
Software Technology • Ionian University
24

## Slide 25
Backlog refinement: a necessary practice, not an event
UNDERSTAND
Understanding
Purpose, user, value, limits and exceptions.
SPLIT
Break
Smaller vertical segments that generate value.
ESTIMATE
Size
Shared understanding of complexity, uncertainty and effort.
Refinement is an ongoing activity; Scrum does not define a meeting or timebox.
Software Technology • Ionian University
25

## Slide 26
User story + acceptance criteria
As a guest, I want to purchase without registering so I can complete the purchase faster.
GIVEN
Since
I have products in my cart and I am not logged in.
WHEN
When
I select "Shop as a guest" and provide a valid email.
THEN
Then
I can pay and receive confirmation.
User story: a topic for discussion — not a complete specification.
Software Technology • Ionian University
26

## Slide 27
Estimate: relative size, not a promise
EFFORT
Effort
How much work is required compared to a known item?
COMPLEXITY
Complexity
How many parts, interactions and technical difficulties?
UNCERTAINTY
Uncertainty
What don't we know and how much might it surprise us?
Story points help the conversation. They don't reliably convert into man-hours.
Software Technology • Ionian University
27

## Slide 28
Exercise: build a Product Backlog
Product: campus food ordering app.
Create
5 Product Backlog Items with clear user value.
Sort
Based on value, risk, dependencies and learning.
Here you go.
A Product Goal and 2 acceptance criteria for the first item.
Deliverable: a sorted list — not a perfect analysis.
Software Technology • Ionian University
28

## Slide 29
Sprint simulation: plan a Sprint
Sprint Goal
Write an outcome that gives a common purpose.
Selection
Select items for a capacity of 10 points.
Change!
Payment provider is unavailable. Please adjust scope/plan.
Review
Show decision and explain how the Sprint Goal is protected.
Criterion: adaptation without loss of transparency or quality.
Software Technology • Ionian University
29

## Slide 30
What we measure — without “gaming” the metrics
OUTCOME
Value
Usage, conversion, completion time, satisfaction.
FLOW
Flow
Cycle time, work item age, throughput, WIP.
QUALITY
Quality
Defects, escaped defects, reliability, rework.
LEARNING
Improvement
Experiments, hypotheses, time to feedback.
Velocity: a team-wide planning tool — not a productivity or comparison KPI.
Software Technology • Ionian University
30

## Slide 31
Common Scrum antipatterns
01
Mini-waterfall inside Sprint
Analysis → dev → test in sequential silos.
02
Daily status to the manager
Developers do not adjust their own plan.
03
Review without stakeholders
Demo without meaningful feedback or decisions.
04
PO as mailbox
It doesn't decide order or trade-offs.
05
Changing Sprint Goal
Every “urgency” breaks focus.
06
Done ≈ “on the test”
Hidden work queue and unusable Increment.
Diagnosis: which pillar — transparency, inspection or adaptation — has been weakened?
Software Technology • Ionian University
31

## Slide 32
Quick comprehension check
Q1
Who cancels a Sprint?
1 Scrum Master
2 Product Owner
3 Developers
Q2
When is an item Done?
1 When encoded
2 When QA passes (Quality Assurance)
3 When it meets the DoD (Definition of Done)
Q3
Main purpose of Review?
1 Status report
2 Feedback & adaptation
3 Approval by ProjectManager
Software Technology • Ionian University
33

## Slide 33
Quick comprehension check
Q1
Who cancels a Sprint?
1 ScrumMaster
2 ProductOwner
3 Developers
Q2
When is an item Done?
1 When encoded
2 When QA passes
3 When it meets the DoD
Q3
Main purpose of Review?
1 Status report
2 Feedback & adaptation
3 Approval by ProjectManager
Software Technology • Ionian University
33

## Slide 34
Takeaways: Scrum in 5 sentences
We deliver small usable items increments for quick learning.
One ScrumTeam shares goals, quality and accountability.
Artifacts + commitments they make reality visible.
Events exist for inspect & adapt — not for calendar theater.
Success is measured by value, quality, and learning — not by “employment.”
Software Technology • Ionian University
34

## Slide 35
Extreme Programming (XP): technical excellence
FEEDBACK
Short cycles
Small releases, continuous integration, and rapid feedback.
QUALITY
Engineering practices
Test-Driven Development, refactoring, simpledesign and collective code ownership.
COLLABORATION
Close cooperation
Pair programming, shared understanding and available customer.
Scrum organizes the work cycle; XP offers practices for how to build high-quality software.
It is particularly suitable for software teams with frequent changes and the possibility of continuous testing.
Software Technology • Ionian University
35

## Slide 36
Pair programming: two roles, one common goal
DRIVER
Operator
He writes the code.
It focuses on the immediate step.
He explains his thinking.
NAVIGATOR
Observer / navigator
Controls the overall direction.
Identifies risks and errors.
It suggests next steps.
They change roles frequently. Benefits: shared knowledge and immediate review; costs: requires concentration and good cooperation.
Software Technology • Ionian University
36

## Slide 37
Kanban: optimizing the flow
NEXT
IN PROGRESS • 2
CONTROL • 1
COMPLETED
New checkout
Payment API
Security test
VISUALIZE
Visible work
We model the real flow.
LIMIT WIP
Less at the same time
New work starts when capacity is available.
MANAGE FLOW
Predictable delivery
Lead time, delivery rate and WIP guide improvements.
Software Technology • Ionian University
37

## Slide 38
Scrum and Kanban: different lenses
SCRUM
Pace through Sprints
Stable SprintGoal.
Defined accountabilities and events.
Inspection in clear cadence.
KANBAN
Flow through pull & WIP limits
Workflow visualization.
Work in progress control.
Managing service flow and expectations.
They can be combined: Scrum provides an accountability framework, Kanban enhances flow.
Software Technology • Ionian University
32

## Slide 39
Crystal: the method is adapted to the project
PEOPLE
Human-powered
Emphasis on communication, closeness, trust and reflective improvement.
CONTEXT
Size & criticality
Different “shades” depending on the number of people and the consequences of failure.
TAILORING
Minimum necessary procedure
Practices are adapted rather than a single set of rules being applied.
Crystal Clear: very small groups • Crystal Yellow/Orange: increasing scale • family up to about 50 people.
Software Technology • Ionian University
38

## Slide 40
Crystal
Software Technology • Ionian University
33
C: Comfort
D: Discretionary money
E: Essential money
L: Life
Number: # of programmers

## Slide 41
Scrum, XP, Kanban and Crystal comparison
DIMENSION
SCRUM
XP
KANBAN
CRYSTAL
Main focus
Value in Sprints
Code quality
Workflow
People & context
Rhythm
Timeboxed
Continuous / small editions
Continuous pull
Adaptable
Clock
3 accountabilities
Team practices
Maintains existing ones
Depending on the version
Standard scale
Small group • usually ≤10
Small dev team
Group to multiple services
Small–medium • up to ~50
Ideal use
Composite product
High-change software
Continuous influx of work
Context-sensitive projects
Size limits are guidelines, not rigid rules.
Software Technology • Ionian University
39

## Slide 42
How much are they used? A comparative snapshot
Scrum
87%
Kanban
56%
XP
12%
State of Agile 2022 • Multiple choice: percentages do not add up to 100%.
Trend reading: Scrum dominates; Kanban is often combined; XP is mainly used as a set of practices.
Software Technology • Ionian University
40

## Slide 43
Agile vs Waterfall
Software Technology • Ionian University
33
Crumple | Agile | Waterfall
Design | Adaptive, flexible design | Comprehensive advance planning
Development approach | Iterative and gradual | Serial –linear / successive phases: Requirements → design → implementation → control
Change management | Embraces change, easily adapts to new requirements | Resists change, difficult to adapt once growth begins
Priorities | Prioritize operations based on customer value | Prioritize operations based on the project plan
Tests | Continuous testing throughout the iterations | Testing phase following implementation
Customer participation | High, frequent feedback and collaboration | Low, mainly involved in debt collection

## Slide 44
Agile vs Waterfall
Software Technology • Ionian University
33
Crumple | Agile | Waterfall
Team structure | Interfunctional, self-organized groups | Specialized, hierarchical groups
Documentation | Minimal, focus on functional software | Extensive, detailed documentation
Project visibility | High, due to regular reviews and demonstrations | Low, visibility only at specific landmarks
Risk management | Early risk detection and mitigation | Risks may not be discovered until late in the project
Time to market | Faster, as features are provided gradually | Later, as the entire product is delivered in one go
Project control | Decentralized, team-based decision-making | Centralized, strict control from top to bottom

## Slide 45
Agile vs Waterfall
AGILE • +
Advantages
Quick feedback.
Timely value.
Better adaptation.
Visible risk.
AGILE • −
Challenges
Requires an active client.
Difficult to predict full scope.
It takes a mature, collaborative team.
WATERFALL • +
Advantages
Clear milestones.
Strong documentation.
Easier initial contracting.
WATERFALL • −
Challenges
Feedback late.
High switching costs.
There is a great risk of building the wrong solution.
Many real projects are hybrid: predictable points with iterative development where there is uncertainty.
Software Technology • Ionian University
42

## Slide 46
Which approach is suitable?
SCRUM
Composite product
Frequent product choices, a common goal, and a steady pace are needed.
XP
Technical risk
Code quality and safe frequent change are critical.
KANBAN
Continuous flow
Unforeseen influx, operations/support or need evolutionarychange.
CRYSTAL
Frame
Crystal for context-sensitive small groups
Methods are not religions: we choose and adapt based on risk, flow, criticality, and feedback.
Software Technology • Ionian University
43
WATERFALL
Frame
Waterfall when requirements and technology are stable.

## Slide 47
Tools Agile
Software Technology • Ionian University
33